Project Proposal: AI-Based Data Analytics Dashboard for CRM Sales Performance

Prepared By: Faiq

Date: February 20, 2026

Version: 1.0

1. Executive Summary

This proposal outlines the development of an AI-powered data analytics tool integrated with the client's CRM system (Tally ERP) to enable one-click analysis of sales performance over the last 3 months, 6 months, and 1 year. The tool will automate data extraction, generate interactive dashboards, and provide AI-driven insights such as growth percentages, revenue summaries, and top-performing products.

The project aims to eliminate manual month-by-month checks, improving efficiency and decision-making. If the data is available in CSV format (as an alternative to direct CRM access), we will adapt the approach accordingly. The estimated timeline for completion is 1-2 weeks, depending on data access and testing.

This solution will be built using open-source tools for cost-effectiveness and scalability.

2. Project Objectives

Enable users to view sales performance metrics (e.g., total revenue, growth %, top products) for predefined periods (3 months, 6 months, 1 year) with a single click.

Automate data extraction from the CRM (Tally ERP) or alternative formats like CSV.

Create an interactive web-based dashboard for visualizations (charts, graphs).

Integrate AI for generating actionable insights, trends, and basic forecasts.

Ensure the tool is user-friendly, secure, and scalable for future enhancements.

3. Scope of Work

The project includes the following key components:

3.1 CRM Data Extraction

Primary Method (Tally ERP Integration): Data will be extracted directly from Tally using ODBC (Open Database Connectivity) for real-time access. This involves SQL queries to fetch sales vouchers, including fields like Date, Item Name, Quantity, Rate, Amount, and Party Name.

Alternative Method (If Data is in CSV Format): If direct access to Tally is not feasible or data is exported as a CSV file, we will use Python's Pandas library to read and process the CSV. This is simpler and faster to implement:

How We Will Use It: The CSV file will be loaded into a Pandas DataFrame (a table-like structure in Python). We will clean the data (e.g., handle missing values, format dates), filter by date ranges, and perform calculations. Example code snippet:

import pandas as pd

from datetime import datetime, timedelta

# Load CSV

df = pd.read_csv('sales_data.csv')

df['Date'] = pd.to_datetime(df['Date'])  # Format dates

# Filter for last 3 months

today = datetime.now()

start_date = today - timedelta(days=90)

filtered_df = df[df['Date'] >= start_date]

Advantages: No need for ODBC setup; works offline; easy to update by re-exporting CSV from Tally.

Limitations: Data won't be real-time unless CSV is regularly updated. We can add a file upload feature in the dashboard for manual refreshes.

3.2 Automated Reporting Dashboard

A web-based dashboard will be built using Streamlit (a Python library for creating interactive apps). Users can select the time period via a dropdown and click "Generate Report" to view results instantly.

Visualizations: Charts (e.g., bar graphs for top products, line charts for trends) using Plotly library.

How We Will Build It:

Write Python code to fetch/process data and render the UI.

Example: Streamlit code will handle user inputs and display metrics/charts.

Deployment: Locally on the user's machine or on a free cloud platform like Heroku for web access.

Time Estimate for This Component: 2-3 days (including testing).

3.3 AI-Generated Performance Insights

AI will analyze data to provide summaries like: "Sales grew by 15% due to top product X; predicted next month revenue: Rs. Y."

Tools Used:

Basic Analysis: Pandas and NumPy for calculations (e.g., sums, growth %). Scikit-learn for simple forecasts (e.g., linear regression on monthly revenue).

Advanced Insights: OpenAI API (GPT model) to generate natural language explanations.

How We Will Use It:

Calculate metrics first (e.g., total revenue = df['Amount'].sum()).

Send metrics to OpenAI via API call:

from openai import OpenAI

client = OpenAI(api_key='your_key')

prompt = "Analyze sales: Total Revenue 50000, Growth 15%..."

response = client.chat.completions.create(model="gpt-3.5-turbo", messages=[{"role": "user", "content": prompt}])

insights = response.choices[0].message.content

Integrate into the dashboard for display.

Time Estimate for This Component: 2-3 days (including API setup and testing).

3.4 Additional Features

Filters (e.g., by product or region).

Export reports to PDF/Excel.

Security: Environment variables for API keys; basic authentication if deployed online.

If using CSV: Add a file upload button in the dashboard to load new data dynamically.

4. Technical Approach and Tools

To build this solution, we will use the following:

Programming Language: Python 3 (easy, powerful, and free).

Key Libraries:

PyODBC: For Tally connection (or skipped if using CSV).

Pandas & NumPy: For data processing and calculations.

Streamlit: For the dashboard UI.

Plotly: For interactive charts.

Scikit-learn: For basic ML forecasts.

OpenAI: For AI insights (free trial available).

Development Steps:

Setup environment (install Python and libraries via pip).

Extract data (ODBC for Tally or Pandas.read_csv for CSV).

Analyze data (calculate metrics and generate AI insights).

Build dashboard (Streamlit app with buttons and charts).

Test with sample data.

Deploy and document.

If Data is in CSV:

Export data from Tally (Gateway of Tally > Display > Day Book > Export to CSV).

Use Pandas to load and filter as shown above. This replaces ODBC entirely, making the tool portable.

How: In code, replace fetch_tally_data() with a CSV loader function.

Time Savings: Reduces setup time by 1 day, as no ODBC configuration needed.

Hardware/Software Requirements: Windows machine with Tally installed (for ODBC); internet for OpenAI; no high-end hardware needed.

5. Timeline and Milestones

Assuming full access to data and no major delays:

Week 1:

Day 1-2: Setup (install tools, configure Tally/CSV access).

Day 3-4: Data extraction and basic analysis.

Day 5: AI integration and initial dashboard.

Week 2:

Day 1-2: Testing, bug fixes, and enhancements (e.g., CSV handling if needed).

Day 3: Deployment and user guide.

Total Estimated Time: 1 week for a basic version; 2 weeks for polished version with CSV alternative and extras. Factors affecting time: Data complexity, testing iterations, or custom requirements.

6. Assumptions and Risks

Assumptions: Access to Tally data (ODBC or CSV export); basic sales entries exist for testing.

Risks: ODBC connection issues (mitigated by CSV fallback); API rate limits (use free tier carefully).

Cost: Zero (all tools free/open-source); optional $5-10 for OpenAI usage if exceeding free limits.

7. Next Steps

Approval of this proposal.

Provide Tally access details or sample CSV file for prototyping.

Kickoff meeting to discuss any customizations.

Thank you for considering this proposal. This tool will streamline your sales analysis and provide valuable insights. Please contact me for any questions.